## 🎓 Level 4 Idea Submission

On-Chain Vocabulary Credential System

Project: Word Scramble Extended

Submitted by: Jrabara101

Date: June 28, 2026

Track: Production-ready MVP with institutional partnerships

Repository: https://github.com/Jrabara101/Stellar-Paradigm

Live Demo: https://word-scramble-v1.surge.sh

## 📋 Table of Contents

- Problem Statement

- Why Stellar?

- Target Users

- Technical Architecture

- Complexity Evaluation

- Roadmap

- Stellar Ecosystem Alignment

## 1. Problem Statement

Language learning platforms (Duolingo, Memrise, Babbel) issue badges and certificates that live in proprietary databases — they disappear if the platform shuts down and cannot be verified by employers or institutions. Learners have zero portable, tamper-proof proof of vocabulary mastery.

### The Core Problem

There is no interoperable credential layer for language skills. Students cannot:

- Prove their language level independently — Employers must trust the platform's claim

- Verify credentials if the platform goes offline — All proof vanishes if the company fails

- Prevent credential revocation — Corporations can revoke certifications arbitrarily

- Use credentials across multiple platforms — Credentials are siloed in one database

### Global Impact

This creates a trust gap that locks millions of people out of economic opportunity:

- 1.5 billion language learners globally lack verifiable proof of proficiency

- Employers cannot independently verify language claims for remote jobs

- Schools in developing countries cannot cost-effectively issue certificates

- Freelancers on platforms like Upwork/Fiverr cannot prove language skills to international clients

### The Solution

A decentralized, on-chain credential system where:

- Credentials are permanently stored on Stellar blockchain

- No platform can revoke or modify credentials once issued

- Employers/institutions can verify independently using public RPC

- Students own their credentials, not the platform

## 2. Why Stellar?

### Permanent, Tamper-Proof Storage

Soroban contracts provide immutable credential storage on-chain. Once a credential is issued, it cannot be revoked, modified, or deleted by the platform. A student's credential outlives the platform itself.

### Cryptographic Verification

Using Stellar's SEP-1 (stellar.toml), institutions can anchor their identity to an issuer address. Credentials are cryptographically signed and verifiable by any third party using public RPC — employers can independently verify without trusting the issuing platform or any intermediary.

### Low Cost at Scale

| Platform | Cost per Credential |
| --- | --- |
| Stellar | ~$0.00001 |
| Traditional Certification | $5–$10 |
| Ethereum | $0.50–$5.00 |

Schools can afford to issue credentials to every student, not just top performers.

### Financial Inclusion Alignment

Stellar's mission is "expanding access to financial services for underbanked populations globally." Verifiable credentials ARE financial services — they unlock economic opportunity.

## 3. Target Users

### Primary Users (Direct Impact)

#### Language Students (ESL/ELL)

- ESL learners who want portable proof of vocabulary level (A1–C2 CEFR framework)

- Non-native English speakers building portfolios for remote work

- Job seekers needing verified language credentials for immigration/visa applications

#### Online Educators

- Language schools, bootcamps, and tutoring centers issuing certificates to 100+ students at once

- Independent tutors creating verifiable proof of student achievement

- Corporate training departments certifying employee language proficiency

#### Freelancers & Remote Workers

- Non-native English speakers building verifiable language portfolio for Upwork/Fiverr/LinkedIn

- Professionals seeking promotion who need certified language skills

- Job seekers in bilingual markets proving proficiency to employers

### Secondary Users (Institutional)

Corporations, NGOs, Certification Bodies — All seeking verifiable, cost-effective credential issuance.

## 4. Technical Architecture

### Smart Contract System

┌──────────────────────────────────────────────────────────┐

│   CredentialContract (NEW — Soroban Rust)               │

├──────────────────────────────────────────────────────────┤

│   Functions:                                             │

│   • issue_credential(player, subject, cefr_level,       │

│     score, timestamp) → mints credential               │

│   • get_credentials(player) → returns all earned certs  │

│   • revoke_credential(credential_id) → issuer only      │

│   • verify_credential(issuer, player, cred_id) → bool   │

│   • batch_issue_credentials(Vec) │

└──────────────────────────────────────────────────────────┘

### Category → Credential Mapping

| Category | Subject | CEFR Level | Words | Credential Name |
| --- | --- | --- | --- | --- |
| Science | STEM | A1 | 50 | Basic Science Vocabulary |
| History | Humanities | A1 | 50 | Historical Terms |
| Anime | Pop Culture | A1 | 50 | Anime & Manga Literacy |
| Total: 5 subjects × 4 CEFR levels |  |  |  | 20 unique credentials |

## 5. Complexity Evaluation

### Technical Challenges

| Challenge | Difficulty | Time |
| --- | --- | --- |
| Soulbound tokens | Medium | 3–4 hours |
| Unique credential IDs | Low | 1–2 hours |
| Schema storage optimization | Medium | 4–5 hours |
| Batch issuance | Medium | 4–5 hours |
| Total MVP |  | 20–25 hours |

## 6. Roadmap

### Phase 1: MVP Development (Weeks 1–2)

- Build CredentialContract with 6 core functions

- Create 20 credential types (5 subjects × 4 CEFR levels)

- Implement Soulbound token logic

- Write 4 Soroban unit tests

- Update GitHub Actions CI/CD

Deliverable: Testnet credentials students can share and verify

### Phase 2: Institutional Partnerships (Weeks 3–4)

- Build admin dashboard for schools

- Create verification SDK

- Reach out to 5 language schools

- Get 1 school committed to pilot program

Deliverable: First school live on testnet, issuing 500+ real credentials

### Phase 3: Mainnet Launch (Month 2–3)

- Deploy CredentialContract to Stellar mainnet

- Integrate with Stellar Anchors

- Launch with 5–10 schools

- Establish revenue flow: 0.5 XLM per credential

Revenue: 5–10 XLM monthly by Month 3

### Phase 4: Expansion (Month 3–6)

- Expand to new credential types (tech skills, professional certs)

- Build skills marketplace

- Partner with certification bodies (Cambridge, TOEFL)

- Scale to 20+ institutional partners

Vision: 100,000+ credentials issued on Stellar by Month 6

## 7. Stellar Ecosystem Alignment

### Alignment with Stellar's Core Strengths

#### Asset Tokenization

Each credential is a tokenized asset on-chain, aligned with Stellar's asset tokenization framework.

#### Payments Infrastructure

Micro-payment model (0.5 XLM per credential) enabled by Stellar's low fees.

#### On/Off Ramps

Schools access XLM via Stellar Anchors for local currency conversion.

#### Financial Inclusion

Directly aligned with Stellar's mission to expand access to financial services for underbanked populations.

## Success Metrics

| Metric | Week 2 | Week 4 | Month 3 | Month 6 |
| --- | --- | --- | --- | --- |
| Credentials issued | 0 | 100 | 5,000 | 50,000+ |
| Institutional partners | 0 | 1 pilot | 5–10 | 20+ |
| Monthly revenue (XLM) | 0 | 0 | 5–10 | 50+ |

## Why This Will Win at Level 4

- Technical Depth — Soulbound tokens, batch issuance, verification APIs

- Real-World Problem — 1.5B learners lack verifiable credentials

- Stellar Alignment — Financial inclusion via asset tokenization

- Enterprise Ready — Partnerships with schools and certification bodies

- Revenue Model — Sustainable: institutions pay per credential

- Global Impact — Helps underbanked students in developing countries

- Fundable — Stellar Community Fund actively supports education projects

Submitted: June 28, 2026

Contact: prdgmcreatives2@gmail.com

GitHub Repository | Live Demo