Ready for review

Select text to add comments on the plan

Scramble Board — Multiplayer 15×15 Tile Game (v2.0.0)

Context

The app today is a single-player word-scramble (TeakScrambleGame, script.js, ~3,700 lines): unscramble one word by dragging tiles onto a small 10×10 grid, with a Daily Challenge toggle, an on-chain Stellar leaderboard, and 7 board themes. The user wants a new, second game: a full 2–4 player Scrabble-style board game they call Scramble Board — a 15×15 colored premium board, a tile bag with point values, dice-decided turn order, and AI opponents that stand in for future real multiplayer. Opponent identities are drawn from real wallets on the on-chain leaderboard (stellarWallet.fetchLeaderboard()), opponent racks stay hidden, and the mode ships as update-log v2.0.0.

This is by far the largest feature in the app's history — a brand-new turn-based engine plus a word-validation dictionary and an AI. The repo has no automated tests and the user has staged big features before, so this is planned as 3 verified checkpoints.

Decisions locked with the user

- Build scope: staged into 3 in-browser-verified checkpoints (not one pass).

- Win condition: race to a target score — first player to reach the target (default 150; presets 100/150/250) wins immediately. Safety fallback: if the bag empties before anyone hits the target, highest score wins (prevents stalls).

- AI difficulty: player-selected Easy / Medium / Hard. The leaderboard wallet supplies only the opponent's identity/name, not its skill.

- Word list: full offline ~170k-word list (public-domain ENABLE1, avoids TWL/SOWPODS licensing), lazy-loaded only when Scramble Board opens, then cached by the service worker.

Architecture

Scramble Board is a fundamentally different game from the single-word scrambler, so it lives in a new, self-contained, lazy-loaded module rather than bloating TeakScrambleGame. TeakScrambleGame gets only a thin entry/exit point; all board/turn/AI logic is in the new module. This isolates risk (the existing game can't regress) and fits the repo's existing lazy-load convention.

New files

- scramble-board.js — ScrambleBoardGame class: board model, tile bag, turn engine, placement rules, scoring, AI move-generator, helpers. Exposes window.scrambleGame for test-driving. Lazy-loaded.

- scramble-words.js — the bundled ENABLE1 list as one string (window.SCRAMBLE_WORDS). 100–200 ms).

- scramble-board.css — 15×15 board, premium-square colors, opponent panels, dice screen, setup modal, scoreboard. Lazy-loaded (mirrors themes.css).

Modified files

- script.js — add to TeakScrambleGame: startScrambleBoard(), exitScrambleBoard(), _ensureScrambleAssets() (lazy loader). Model these on startDailyChallenge()/exitDailyChallenge() (script.js:3082, script.js:3158) and the lazy loaders _ensureLazyThemeCSS()/_ensureLazyTileFonts() (script.js:2396, script.js:2428). Keep this thin — real logic is in scramble-board.js.

- index.html — new menu item 🎲 Scramble Board in the dropdown next to Daily Challenge (index.html:97); the mode's overlay containers (board, racks, opponent panels, banner), setup modal, dice screen, scoreboard; and the v2.0.0 changelog block at the top of .changelog-content (index.html:565), matching existing .changelog-version markup.

- sw.js — bump CACHE_NAME v3→v4 and add the three new lazy assets.

- stellar.js — reuse fetchLeaderboard() (stellar.js:245) as-is (returns [{rank, address, score, level}]). Optional tiny helper to pick N opponent entries.

Reused, unchanged

Sound (game.sound) and particles (game.particles); theme custom-properties (--theme-*); modal/overlay CSS; definition fetch fetchDictionaryDefinition() (dictionaryapi.dev) for the dictionary helper; the moveTileTo/syncViewPositions drag patterns (script.js:1280, script.js:1301) adapted to a 15×15 grid.

Designed mechanics (the parts you asked help on)

Board & tiles. 15×15 = 225 cells with the standard symmetric premium layout — Triple-Word ×8 (red), Double-Word ×17 incl. center star (pink), Triple-Letter ×12 (blue), Double-Letter ×24 (light-blue) — encoded as a 15×15 constant. Standard 100-tile bag with letter counts + point values (A=1 …Z=10, 2 blanks=0).

A turn. Draw to 7 tiles. Human drags rack→board (pending placements this turn); AIs auto-play. On Submit, validate: first move covers the center star; all new tiles in one row/column and contiguous (existing board letters may bridge); every formed word (main + cross-words) is in the dictionary; later moves must touch existing tiles. Actions: Submit, Recall (return pending tiles), Exchange (swap, forfeit turn), Pass. Blanks pick a letter when placed.

Scoring per play. Sum tile values applying DL/TL, then DW/TW word multipliers, summed across every formed word; +50 bingo if all 7 tiles are used. Refill rack to 7.

Winning (race to target). Setup modal picks player count (2/3/4) + difficulty + target score. After any turn, if a player's total ≥ target, the match ends immediately → scoreboard + victory burst. Fallback: bag-empty → highest score wins.

Dice turn order. After setup, a dice screen: human taps to roll, AIs auto-roll; highest roll goes first, order by descending roll, ties re-roll. Sets turnOrder[].

AI opponents. On match start, fetchLeaderboard(); take N−1 entries, each AI named after its wallet (truncated GABC…WXYZ, with on-chain rank/level as flavor). Empty/offline/no-wallet → generic bots (Bot Alpha…), so the mode always works. Skill = the player-chosen Easy/Med/Hard. Move-gen is anchor-based (Appel–Jacobson style): for each anchor (square adjacent to an existing tile; center on move 1), extend words from rack letters, validating candidates against the Set and cross-words against the trie; collect legal moves with scores; pick low/mid/near-best by difficulty; cap search for snappy turns. This generator is the single biggest, riskiest piece — Easy = greedy first-legal-word is the floor that guarantees a working opponent even before the strong search is fully tuned.

Confidential racks. Opponent racks are never rendered face-up. Each opponent panel shows name + score + a count of face-down tiles only. Only the human's rack shows letters.

Helpers. (1) Dictionary search box → reuse fetchDictionaryDefinition() for the definition, plus a valid/playable flag from the bundled list. (2) Word Finder ("see which letters can make a word") → run the move-generator on the human's own rack + board anchors and highlight a top suggestion (which rack tiles + board letters combine), consistent with the existing points-cost hint philosophy.

Checkpoints (verify each in-browser before the next)

- C1 — Core 2-player (You vs 1 AI): module scaffold + 15×15 premium board + tile bag + human drag/place + word validation + placement rules + premium/bingo scoring + one Medium AI + race-to-target + basic scoreboard + entry/exit + lazy loader + scramble-board.css + a v2.0.0 (beta) changelog line.

- C2 — Multiplayer + dice + leaderboard AIs + difficulty: 2/3/4-player setup, dice turn order, wallet-named AIs (fallback bots), Easy/Med/Hard selector, confidential opponent panels.

- C3 — Helpers + polish: dictionary search, Word Finder, sounds/particles, victory choreography, theming pass across all board themes, sw.js cache bump, final v2.0.0 changelog.

Verification (memory recipe)

No bundler; drive with the established Playwright setup: static Node server, playwright-core from the sibling project by absolute path, pre-downloaded Chromium; pre-set localStorage ws_onboarding_seen=1 + wallet_guide_seen=1 and call game.closeChangelogModal(null) after load. Then window.game.startScrambleBoard() and drive window.scrambleGame to place/submit tiles. node --check new JS + brace-count new CSS before the browser.

Assert: first move must cover center; disconnected placement rejected; invalid word rejected; cross-word validation; premium/DL/TL/DW/TW math; +50 bingo; AI always produces a legal move (or passes); race-to-target ends the match; opponent panels contain no letter text (confidentiality); no-wallet fallback bots work.

Follow-up deliverable

Record a project-type memory (on implementation start) noting that leaderboard-wallet AI opponents are a stand-in for future real multiplayer against those wallets — as the user requested.

Add Comment